PROJECT PROPOSAL & QUOTATION

Feature Integration: Pure Software SMS Notification Module

System: TapNQue Student Kiosk & Queue Management System

Date: September 6, 2026
Target Audience: BS Information Technology / Computer Science Capstone Team
Prepared by: Freelance Software Development Services
Subject: Software-Based SMS Gateway Integration Service Quotation

1. INTRODUCTION & GREETING

Dear Capstone Team,

Congratulations on advancing to your 4th-year capstone defense! I understand the hard work, deadlines, and academic scrutiny that come with completing your degree. To help elevate your project with a professional feature that panels consistently appreciate, this document outlines the quotation and technical scope for integrating a Pure Software SMS Notification System into your TapNQue queue application.

"Pure Software SMS" means that all messaging is handled through cloud gateway APIs (such as Semaphore or PhilSMS) or automated network services. No external Arduino boards, SIM shields, or messy hardware wiring are required. It integrates directly into your existing Python/PySide6 codebase seamlessly.

2. PACKAGE TIERS & PRICING OPTIONS

To accommodate your group's budget and target level of defense sophistication, three tailored options are provided below. All options are designed to be reliable, stable, and easy for your team to present.

Option A: Tier 1 – Basic Functional Prototype (Budget-Friendly)

Estimated Timeline: 2 to 3 Business Days | Cost: PHP 3,000.00

Best suited if your primary goal is to demonstrate that an SMS is successfully sent to a real mobile number during the defense demo without extra administrative bells and whistles.

•  Direct cloud SMS API integration (Semaphore or PhilSMS).
•  Automated SMS notification upon ticket creation at the Student Kiosk (Ticket number, line position, purpose).
•  Automated SMS alert when counter staff calls the ticket (Counter number, proceed instructions).
•  Phone number format validation (verifies standard 11-digit Philippine mobile format).
•  Standard hardcoded SMS templates.

Option B: Tier 2 – Standard Capstone Package (Recommended)

Estimated Timeline: 4 to 6 Business Days | Cost: PHP 5,000.00

The recommended tier for a solid, high-scoring capstone defense. It introduces non-blocking background dispatch so the UI never freezes, plus an essential Mock Test Mode so you can demo without burning prepaid credits.

•  Everything in Tier 1 (Ticket Created & Ticket Called automated SMS).
•  Non-blocking asynchronous background execution (daemon threads prevent the UI from lagging or freezing).
•  Dedicated Mock / Simulation Mode: allows full demonstration during rehearsals and defense without consuming paid SMS credits.
•  Super Admin Settings Tab Controls: toggle SMS service ON/OFF and configure API credentials directly from the GUI without touching Python code.
•  Ticket Completed / Served Confirmation SMS option.
•  Customizable SMS message templates via admin configuration.
•  Database tracking: records SMS delivery status flag per ticket in the local SQLite database.

Option C: Tier 3 – Defense-Ready & Advanced Package (Comprehensive)

Estimated Timeline: 7 to 10 Business Days | Cost: PHP 7,500.00

A full-featured enterprise-style implementation built for panels that ask deep technical questions about network failures, logging, and account administration.

•  Everything in Tier 1 and Tier 2.
•  Live Account Balance & Credit Checker: displays remaining SMS credits and account status inside Super Admin.
•  Interactive SMS Delivery Log Table: view sent timestamps, recipient numbers, message excerpts, and delivery status.
•  Automatic Retry Queue: gracefully handles intermittent internet disconnects and retries sending.
•  Oral Defense Preparation Guide: a written summary explaining how the SMS architecture works, API request flows, and expected Q&A answers for your defense panel.
•  One (1) remote walkthrough session via Google Meet / Zoom to test and rehearse the demo with the group.

3. FEATURE COMPARISON SUMMARY TABLE

| Feature / Deliverable | Tier 1 (PHP 3,000) | Tier 2 (PHP 5,000) | Tier 3 (PHP 7,500) |
| --- | --- | --- | --- |
| Cloud SMS Gateway Integration (Semaphore / PhilSMS) | Yes | Yes | Yes |
| Ticket Created SMS Alert (Number & Line Position) | Yes | Yes | Yes |
| Ticket Called SMS Alert (Counter Assignment) | Yes | Yes | Yes |
| Philippine Mobile Number Validation (09XX...) | Yes | Yes | Yes |
| Asynchronous Non-Blocking Dispatch (No UI Freezes) | No | Yes | Yes |
| Mock / Simulation Mode (Defense Safety Net) | No | Yes | Yes |
| Super Admin GUI Controls (Toggle ON/OFF, API Key) | No | Yes | Yes |
| Ticket Completed / Served Confirmation SMS | No | Yes | Yes |
| SQLite Database Delivery Status Tracking | No | Yes | Yes |
| Live SMS Credit / Balance Monitor in Admin | No | No | Yes |
| Full SMS Audit & Delivery Log Viewer | No | No | Yes |
| Automatic Failure & Retry Queue Worker | No | No | Yes |
| Oral Defense Technical Q&A Guide | No | No | Yes |
| 1-on-1 Remote Walkthrough & Test Session | No | No | Yes |

4. CLEAR SCOPE & BOUNDARIES (WHAT IS INCLUDED)

To maintain transparency and ensure expectations are fully aligned, the development work encompasses:

•  Complete software implementation directly into the existing TapNQue Python / PySide6 codebase.
•  Creation of reusable SMS service modules with clean documentation.
•  Testing with real Philippine network carrier numbers (Globe, Smart, DITO).
•  Setup instructions detailing how to create and obtain an API key from the SMS gateway provider.
•  Ensuring the existing local SQLite database schema is safely upgraded without data loss.

5. CLEAR LIMITATIONS & EXCLUSIONS (WHAT IS NOT INCLUDED)

Please carefully review the following limitations so there are no surprises on defense day:

•  SMS Gateway API Credits / Load: The cost of purchasing SMS credits is NOT included in the developer fee. The student group must register their own account with the SMS provider (e.g., Semaphore offers free starter credits; minimum reload is typically ~PHP 500 for 1,000 SMS).
•  Physical Hardware Components: This proposal is strictly for pure software. GSM shields, Arduino boards, USB modems, or SIM card breakout boards are excluded.
•  Telecom Carrier Delivery Delays: While the software dispatches the message to the cloud gateway within 1 to 2 seconds, actual handset delivery depends on local network reception and telco carrier queue conditions.
•  Two-Way Student Reply: The system is designed for automated one-way outbound alerts. Inbound keyword parsing or student reply processing is outside this scope.
•  Out-of-Scope Revisions: Revisions are limited to bug fixes and message copy adjustments within the agreed scope. Entirely new features outside the chosen tier will be quoted separately.

6. TERMS OF PAYMENT & PROJECT TIMELINE

•  Payment Structure: 50% Downpayment prior to starting development; 50% Final Balance upon completion of video demonstration and acceptance, before final code package delivery.
•  Mode of Payment: GCash, Maya, or Online Bank Transfer (details provided upon acceptance).
•  Warranty Period: Seven (7) calendar days of post-delivery bug fixing and technical guidance prior to your scheduled defense date.
•  Delivery Package: Clean Git branch or ZIP archive containing full source code, updated setup instructions, and database migration scripts.

7. NEXT STEPS & FRIENDLY ADVICE

As fellow tech enthusiasts who have been through the capstone journey, my advice to your team is to choose Option B (Standard Capstone Package). The inclusion of the Mock / Simulation Mode is a lifesaver during defense rooms where Wi-Fi or cellular reception can be unpredictable. It allows you to confidently demonstrate the full queue flow without risking technical glitches in front of your panelists.

If your team would like to proceed or discuss slight adjustments to match your exact budget, please feel free to reach out. I am happy to hop on a quick call to answer any questions your group might have.

Wishing your team the best of luck on your capstone defense and upcoming graduation!

Respectfully prepared by,

Independent Software Development Contractor
Desktop Application & Systems Integration Specialist
Contact: Freelance Engineering Support