SUPERSEDED (11-09-2026): The SMS gateway client described in this document targeted Semaphore. The system has migrated to PhilSMS (REST API v3, JSON + Bearer token). For the current implementation, see 11-09-2026_SEMAPHORE_TO_PHILSMS_MIGRATION.md and 11-09-2026_TapNQue_Comprehensive_System_Guide_and_PhilSMS_Manual.md/.docx. Semaphore-specific statements below are retained as historical record only.

TapNQue Queue Management System

SMS Integration Audit Report — Option B (Tier 2) Scope Verification

Project: FreelanceProject/Project6  |  Audit Date: September 9, 2026
Reference Document: TapNQue_SMS_Integration_Project_Quote.docx (Option B — Tier 2, PHP 5,000.00)
Audited Codebase: src/tapnque (Python 3 / PySide6 / SQLite WAL)  |  Report Version: 1.1 (post-remediation re-verified)

# 1. Executive Summary

This audit reviewed the pure-software SMS notification integration in the TapNQue codebase and verified it against the commercial scope of Option B (Tier 2 — Standard Capstone Package, PHP 5,000.00) as stated in the project quotation. All modules were exercised: the automated test suite (21/21 passing), module-level import checks, behavioral tests of the asynchronous dispatch worker, a schema-migration test against a copy of the live database, and headless instantiation of every station window including the Super Admin SMS controls.

Overall verdict:

SCOPE: All ten Option B (Tier 2) features are implemented, integrated, and verified working. No Tier 3 gateway features (live credit/balance checker, automatic retry queue) are present in code.

FINDINGS: The audit identified 11 findings (1 HIGH, 3 MEDIUM, 5 LOW, 2 INFO) covering one startup-crashing defect, one UI state-integrity issue, two scope-cap boundary items, and tooling/documentation gaps (Section 6).

REMEDIATION: All findings were corrected same-day on 2026-09-09 and every correction was re-verified (22/22 automated tests, 15/15 headless UI checks, full behavioral re-run). See Appendix B for the remediation log. F9 (default credential rotation) requires an operational decision by the project team; documentation notices are in place.

TESTS: 22/22 automated tests pass out of the box via both pytest and unittest after the tooling fix (F4).

# 2. Audit Scope and Method

Modules and assets examined:

src/tapnque/services/sms_service.py — SMS core service (validation, templates, gateway client, mock engine, async worker)

src/tapnque/core/database.py — schema migration, SMS settings, per-ticket delivery status tracking

src/tapnque/config.py — gateway URL and environment-driven SMS defaults

src/tapnque/ui/kiosk.py — phone capture/validation and Ticket Created trigger

src/tapnque/ui/staff.py — Ticket Called / Recalled / Completed triggers

src/tapnque/ui/super_admin.py — SMS settings tab (toggles, credentials, templates, test dispatch, log viewer)

src/tapnque/ui/components/dialogs.py — TicketCreatedDialog SMS badge, SMSLogDialog viewer

tests/test_sms.py, tests/test_database.py, tests/test_auth.py — automated test suites

docs/ — quote (Option B baseline), implementation plan, completion report, comprehensive manual

Supporting files: pyproject.toml, .env.example, README.md, run_*.py launchers, data/kiosk.db (live database)

Testing performed:

Automated suite: python -m unittest discover -s tests (21 tests: 12 SMS, 6 database, 3 auth)

Module import smoke test: all 17 tapnque modules

Non-blocking verification: enqueue latency measured against a simulated 5-second-hung gateway

Worker resilience: exception injected mid-queue; worker survival and continued processing verified

Phone sanitizer edge cases beyond the shipped suite (international prefixes, spacing, malformed input)

Mock engine: in-memory history cap (100 records), settings persistence across database reopen

Schema migration: applied to a byte-copy of the live database (19 pre-existing tickets preserved; migration idempotent across repeated runs)

Headless (offscreen Qt) UI smoke test: all five station windows instantiated; Super Admin SMS toggles, mode switch, credential persistence, and the full kiosk ticket-submission-to-SMS path exercised

# 3. Option B (Tier 2) Feature Compliance Matrix

| # | Option B (Tier 2) Requirement per Quote | Implementation Evidence | Status |
| --- | --- | --- | --- |
| 1 | Cloud SMS API integration (Semaphore / PhilSMS) | send_via_gateway() — sms_service.py:101; Semaphore-shaped HTTPS POST (apikey/number/message/sendername); endpoint configurable via TAPNQUE_SMS_GATEWAY_URL; verified by mocked-network unit tests | DELIVERED (see F6 re: PhilSMS) |
| 2 | Ticket Created SMS (number, line position, purpose) | send_ticket_created_sms() — sms_service.py:269; triggered at kiosk.py:783 after validation; queue position computed at kiosk.py:761-766 | DELIVERED + TESTED |
| 3 | Ticket Called SMS (counter, proceed instructions) | send_ticket_called_sms() — sms_service.py:297; triggered on call_next (staff.py:405) and recall (staff.py:431) | DELIVERED + TESTED |
| 4 | Philippine mobile validation (11-digit 09XX format) | sanitize_ph_phone_number() — sms_service.py:30; accepts 09X, +639X, 639X, 10-digit 9X, dashes/spaces/parentheses; kiosk blocks invalid input (kiosk.py:740-749) | DELIVERED + TESTED |
| 5 | Non-blocking asynchronous background dispatch (daemon threads; no UI freeze) | _SMSQueueManager daemon thread + queue.Queue — sms_service.py:201-264; measured 4.2 ms to enqueue 10 dispatches against a 5-second-hung gateway | DELIVERED + TESTED |
| 6 | Dedicated Mock / Simulation Mode (demo without credits) | simulate_mock_sms() + MOCK_SMS_HISTORY — sms_service.py:155-196; default ON (config.py:37); terminal card output; DB status 'mock_sent' | DELIVERED + TESTED |
| 7 | Super Admin Settings controls (SMS ON/OFF, API credentials from GUI) | super_admin.py:565-910 — master toggle, mock/live switch, masked API key field (PasswordEchoOnEdit), sender ID (max 11 chars), save handler; all toggles verified headless | DELIVERED + TESTED |
| 8 | Ticket Completed / Served confirmation SMS | send_ticket_completed_sms() — sms_service.py:325; triggered on mark_done (staff.py:457) | DELIVERED + TESTED (see F10) |
| 9 | Customizable SMS templates via admin configuration | Three template editors persisted as sms_template_created/called/completed settings (database.py:596-637; super_admin.py:793-817); {name},{ticket},{position},{purpose},{counter} interpolation (sms_service.py:74) | DELIVERED + TESTED |
| 10 | SQLite delivery-status tracking per ticket | sms_ticket_status / sms_called_status / sms_completed_status / sms_last_error columns with idempotent auto-migration (database.py:55-92); update/get methods (database.py:655-703) | DELIVERED + TESTED |

Result: 10/10 Tier 2 deliverables present and functionally verified. Scope inclusions from Section 4 of the quote (clean service module, safe schema upgrade without data loss, API-key setup instructions in the comprehensive manual §6) are also satisfied.

# 4. Tier 3 Boundary Check (Scope Cap Verification)

The engagement is capped at Option B. The quote defines four Tier 3-only deliverables. Each was checked against the shipped code and documents:

| Tier 3-only Deliverable (must NOT ship under Tier 2) | Audit Finding | Boundary Status |
| --- | --- | --- |
| Live SMS credit / account balance monitor in Super Admin | Not implemented anywhere. No balance endpoints, widgets, or API calls exist. | COMPLIANT |
| Automatic failure & retry queue worker | Not implemented. _process_task performs a single attempt; failures are recorded via sms_last_error. Correct for Tier 2. | COMPLIANT |
| Interactive SMS delivery log table (timestamps, recipients, excerpts, status) | SMSLogDialog ('VIEW SMS LOGS', super_admin.py:890-910; dialogs.py:440-549) displays exactly this shape of data — BUT is fed only from the in-memory mock history (max 100, session-lifetime) and never shows live gateway sends. Its subtitle ('Real-time log of SMS notifications dispatched via cloud gateway or Mock Simulator') overpromises. | BOUNDARY RISK (F3a) |
| Oral Defense preparation guide with expected Q&A | A full 'Defense Q&A Cheatsheet' ships in SMS_TIER2_COMPLETION_REPORT.md (§Defense Q&A) and SMS_TIER2_IMPLEMENTATION_PLAN.md (§8). Written Q&A prep is a Tier 3 deliverable per the quote. | EXCEEDS CAP (F3b) |
| 1-on-1 remote walkthrough session | Service deliverable; not applicable to the repository. | N/A |

Code-level verdict: the implementation respects the Option B ceiling. The two flagged items are documentation/labeling issues rather than engineered Tier 3 capability: the log viewer has no persistence, no database table, and no live-gateway visibility; the Q&A content lives only in Markdown documents.

# 5. Test Results

## 5.1 Automated Test Suite (post-remediation)

Commands (both verified green, repeatable — 5 consecutive pytest runs passed): .venv/bin/python -m pytest -q  →  22 passed;   .venv/bin/python -m unittest discover -s tests  →  OK (22 tests).

| Suite | Tests | Result | Coverage Highlights |
| --- | --- | --- | --- |
| tests/test_sms.py | 13 | PASS 13/13 | Valid/invalid PH number formats, template interpolation, settings persistence, mock dispatch, per-ticket status tracking, end-to-end async lifecycle, disabled-mode skip, invalid-phone rejection, custom templates, per-event Completed-SMS toggle (added for F10), gateway success and HTTP-error handling |
| tests/test_database.py | 6 | PASS 6/6 | Schema init, sequential numbering, call/complete lifecycle, priority ordering, completed cleanup, settings toggle |
| tests/test_auth.py | 3 | PASS 3/3 | Salted hash construction, auth success/failure, default credential file generation |
| TOTAL | 22 | PASS 22/22 | Runs out of the box after F4 fix (editable install + pythonpath config) |

Remediation note (F4): tapnque is now installed editable into .venv and pyproject.toml declares pythonpath=["src"], so pytest works without manual environment setup. During remediation, a latent timing race in the async tests was exposed and fixed: queue assertions now drain the background worker deterministically instead of relying on fixed sleeps.

## 5.2 Module Import Smoke Test

17/17 tapnque modules import cleanly (config, core.auth, core.database, services.email_service, services.sms_service, services, cli.set_admin_password, ui.components.animations, ui.components.keyboard, ui.components.dialogs, ui.launcher, ui.kiosk, ui.staff, ui.super_admin, ui.monitor, ui.live_display, __main__).

## 5.3 Behavioral Tests (SMS Subsystem)

| # | Test | Method | Result |
| --- | --- | --- | --- |
| B1 | Non-blocking dispatch guarantee | urllib.request.urlopen patched to hang 5 s; 10 dispatches enqueued from the calling thread | PASS — 4.2 ms total enqueue time; UI thread never waits on network |
| B2 | Worker resilience | Exception injected into a queued task; worker observed afterwards | PASS — daemon thread survives; later tasks still processed |
| B3 | Sanitizer edge cases (6 cases beyond suite) | '+639' (rejected), oddly-spaced 11-digit (accepted and normalized — correct), malformed parentheses (rejected), '+6 3 917 ...' (normalized), '09812345678' (accepted: valid 09-prefix shape), '00091234567' (rejected) | PASS — behavior consistent and safe; unknown-but-well-formed 09XX numbers pass, as designed |
| B4 | Settings persistence across restart | API key + sender saved; new DatabaseManager opened on same file | PASS — values persist |
| B5 | Live mode with empty API key | sms_mock_mode=OFF, sms_api_key=''; dispatch observed | WORKS AS DESIGNED — dispatch falls back to mock simulation; post-remediation the Super Admin badge and mode switch now surface this state explicitly (F2 fixed) |
| B6 | Template safety | Unknown placeholders ({channel}) and malformed braces fed to format_sms_template | PASS — left literal; no str.format exception possible by design |
| B7 | Mock history bound | 110 mock dispatches | PASS — history capped at 100; thread-safe via lock |
| B8 | Schema migration on live data | Migration constructor run against a byte-copy of data/kiosk.db, three consecutive times | PASS — 19/19 tickets preserved, 5 SMS columns + 7 settings seeded, fully idempotent |

## 5.4 Headless UI Smoke Test (Qt offscreen, post-remediation)

All station windows were instantiated with admin login auto-accepted; Super Admin SMS controls and the new remediations were exercised. Audit-time run: 11/12 (legacy LiveDisplay crashed — F1). Post-remediation run: 15/15 PASS:

| Check | Result |
| --- | --- |
| SuperAdmin SMS badge initial state (Mock Mode) | PASS |
| Master toggle OFF → 'SMS SYSTEM DISABLED' badge | PASS |
| Master toggle back ON | PASS |
| Mode toggle → 'LIVE GATEWAY ACTIVE' badge (with API key saved) | PASS |
| NEW: Mode toggle with NO API key → amber 'API KEY MISSING' fallback badge + confirmation prompt (F2) | PASS |
| Mode toggle back to Mock | PASS |
| NEW: Completed-SMS toggle button — label state, persistence, re-enable (F10) | PASS |
| NEW: Log view button relabeled 'VIEW MOCK SMS LOGS'; dialog is mock-scoped (F3a) | PASS |
| API key + sender ID field persistence via database layer | PASS |
| StaffAdmin window builds (counter 1 bound) | PASS |
| StudentKiosk builds; phone field enabled by default | PASS |
| Kiosk full submit path → TicketCreatedDialog receives sms_sent=True; mock dispatch fired | PASS |
| LiveDisplayMonitor (primary TV display, ui/monitor.py) builds | PASS |
| Legacy LiveDisplay (ui/live_display.py) builds — F1 fixed (verticalHeader().setDefaultSectionSize) | PASS |
| MainLauncher builds | PASS |

# 6. Findings Register

Severity: HIGH = feature broken / defense-day risk; MEDIUM = misrepresentation, scope-cap, or reproducibility risk; LOW = quality/tooling; INFO = observation only.

STATUS: The register below records what the audit found. Every finding was remediated on 2026-09-09 immediately after the audit and re-verified; the per-item fixes and evidence are listed in Appendix B. F9's final step (choosing and applying new credentials) is an operational decision left to the project team.

| ID | Severity | Title | Location | Finding | Recommendation |
| --- | --- | --- | --- | --- | --- |
| F1 | HIGH | Legacy live display crashes at startup | src/tapnque/ui/live_display.py:118 | self.waiting_table.setRowHeight(40) calls QTableWidget.setRowHeight(row, height) with one argument; TypeError raised inside _setup_ui(), so the module can never launch. Verified headless. The primary entry points (run_monitor.py, MainLauncher) use ui/monitor.py LiveDisplayMonitor, which builds fine — only the legacy live_display.py shim path is broken. | Replace with self.waiting_table.verticalHeader().setDefaultSectionSize(40), or delete the superseded module. |
| F2 | MEDIUM | Live badge shown while messages are silently simulated | src/tapnque/services/sms_service.py:253-257; src/tapnque/ui/super_admin.py:747-756 | When Mock Mode is OFF but no API key is configured, the worker silently falls back to simulate_mock_sms (status 'mock_sent' in DB) while the Super Admin badge reads 'LIVE GATEWAY ACTIVE'. During a live demo the panel could be shown a LIVE state that never touches the network. | Gate the LIVE badge and mode toggle on a non-empty API key (e.g. 'LIVE — API KEY MISSING, SIMULATING'), or refuse to leave Mock Mode until a key is saved. |
| F3 | MEDIUM | Deliverables straddling the Tier 3 ceiling | docs/SMS_TIER2_COMPLETION_REPORT.md (Defense Q&A Cheatsheet); docs/SMS_TIER2_IMPLEMENTATION_PLAN.md §8; src/tapnque/ui/components/dialogs.py:440 (SMSLogDialog) | (a) Written defense Q&A content ships in two documents although 'Oral Defense Preparation Guide' is Tier 3-only in the quote. (b) SMSLogDialog's shape (timestamps, recipients, message excerpts, status) matches the Tier 3 'Interactive SMS Delivery Log Table'; only its data source (session-only mock history, capped at 100, live sends never listed) keeps it inside the Mock Mode helper definition, and its subtitle claims cloud-gateway entries it never shows. | To hold the Option B cap: relabel the dialog subtitle to mock-scope only and keep it mock-only (do NOT persist logs or list live sends without a re-quote); treat the Q&A documents as goodwill extras or fold them into a Tier 3 upgrade offer; document the decision in the completion report. |
| F4 | MEDIUM | Test suite not reproducible out of the box | pyproject.toml [tool.pytest.ini_options]; project virtualenv | 21/21 only reproduces with PYTHONPATH=src. The venv lacks pytest and the tapnque package itself is not installed (pip -e). pyproject sets testpaths but not pythonpath. | Add 'pythonpath = ["src"]' to [tool.pytest.ini_options], or document 'pip install -e .[dev]' in README; pin the exact verification command in the completion report. |
| F5 | LOW | Unbounded dispatch queue; worker born at import time | src/tapnque/services/sms_service.py:205, 264 | queue.Queue has no maxsize; a slow gateway accumulates backlog (measured: tasks queued behind a simulated 5 s hang were delayed proportionally). The singleton worker thread also starts at module import, including in CLI/test contexts that never dispatch. Within Tier 2 (no retry requirement) this is acceptable — noted for hardening only. | Optional: cap the queue (e.g. 500) with a drop-and-log policy; instantiate the worker lazily. |
| F6 | LOW | PhilSMS compatibility is nominal only | src/tapnque/services/sms_service.py:116-123; src/tapnque/config.py:35 | The quote advertises 'Semaphore or PhilSMS'. The POST body is Semaphore-specific (apikey/number/message/sendername); only the URL is configurable. PhilSMS expects different fields, so switching providers requires code edits, not configuration. | Meet scope with honest documentation: state Semaphore-primary in the manual, or add a tiny provider-payload adapter if PhilSMS support is contractually needed. |
| F7 | LOW | SMS environment variables absent from .env.example; README silent on SMS | .env.example; README.md | config.py supports TAPNQUE_SMS_GATEWAY_URL / _SMS_ENABLED / _SMS_MOCK_MODE / _SMS_API_KEY / _SMS_SENDER_NAME, but none appear in .env.example; README has no SMS section (setup lives only in the docs/ manual). | Mirror the five SMS variables into .env.example; add a README pointer to the SMS manual. |
| F8 | LOW | Documentation drift vs shipped code | docs/SMS_TIER2_COMPLETION_REPORT.md lines 86-87, 103; docs/SMS_TIER2_IMPLEMENTATION_PLAN.md §4.1 | The completion report's walkthrough runs 'python3 run_super_admin.py' — the launcher is run_admin.py. The plan names format_template / send_sms_async / SMSDispatchWorker; shipped names are format_sms_template / send_ticket_*_sms / _SMSQueueManager. Credentials quoted (admin/admin123, staff/staff123) are accurate. | Correct the launcher name and API names in both documents. |
| F9 | LOW | Default admin credentials shipped and printed in docs | src/tapnque/core/auth.py:15-18; docs/SMS_TIER2_COMPLETION_REPORT.md walkthrough | Default staff/staff123 and admin/admin123 ship in code and are published in the completion report. Salted SHA-256 + constant-time compare is correctly implemented, and a rotation CLI exists (tapnque-passwd), but published defaults are a real deployment risk. | Rotate both passwords via set_admin_password before deployment; mark defaults as change-on-first-run in docs. |
| F10 | INFO | No per-event toggle for the Completed SMS | src/tapnque/services/sms_service.py:325-349 | Tier 2 lists the Completed/Served SMS as an 'option'; the build sends it whenever SMS is enabled, with no independent switch (template can be blanked, but the dispatch still runs). | Optional refinement; current behavior satisfies the letter of Tier 2. |
| F11 | INFO | Status update silently no-ops on unknown ticket numbers | src/tapnque/core/database.py:655-679 | update_ticket_sms_status runs an UPDATE that matches zero rows if the ticket does not exist; no log or error. No production impact (triggers always follow ticket creation) but it can mask integration mistakes. | Optional: log a warning when cursor.rowcount == 0. |

# 7. What Was Done Well

Clean isolation: every SMS concern lives in services/sms_service.py behind three small trigger functions; disabling SMS requires no code change (quote §5 rollback expectation).

Idempotent, non-destructive schema migration verified against the real database copy — 19 existing tickets preserved, safe to re-run (quote §4 data-loss requirement).

Sanitizer is genuinely robust (six accepted PH formats, sensible rejections) and the kiosk validates before ticket creation rather than failing after.

Template interpolation cannot crash on malformed or unknown placeholders — a deliberate str.replace design choice instead of str.format; unknown tags pass through literally.

Async design verifies empirically: sub-5 ms enqueue against a hung upstream; daemon worker survives task exceptions.

Mock Mode is default-ON, zero-dependency, thread-safe, bounded (100-entry history), and records the same DB status fields as live sends — exactly the defense safety net Tier 2 promises.

API key entry is masked (PasswordEchoOnEdit), sender ID capped at Semaphore's 11-character limit, and settings persist across restarts — Super Admin GUI requirement fully realized.

Test suite is meaningful, not ceremonial: gateway payloads are asserted field-by-field and HTTP 401 handling is verified.

# 8. Recommendations and Action Plan

| Priority | Action | Owner Effort |
| --- | --- | --- |
| 1 — Before defense | Fix F1 (live_display.py setRowHeight crash) or remove the legacy module and shim | ~15 min |
| 2 — Before defense | Fix F2: make the Super Admin badge reflect 'LIVE but simulating' when the API key is empty; rehearse the demo in Mock Mode as the docs already recommend | ~1 h |
| 3 — Scope hygiene | Resolve F3 with the client: keep the log viewer mock-only with corrected labeling, and decide whether the Q&A documents stay as goodwill extras or move to a Tier 3 offer. | n/a (decision) |
| 4 — Hardening | F4: make the test suite reproducible (pythonpath in pyproject or editable install docs); F7/F8 documentation corrections | ~1 h |
| 5 — Deployment | F9: rotate default credentials with the tapnque-passwd CLI before any production use | ~15 min |
| 6 — Optional | F5 queue cap + lazy worker; F6 PhilSMS adapter if contractually required; F10/F11 refinements | as desired |

# 9. Conclusion

The SMS integration is a faithful, working implementation of Option B (Tier 2): all ten quoted features are present, integrated at the correct points of the queue lifecycle, and verified by automated and behavioral testing — including the two headline promises (non-blocking dispatch and zero-cost Mock Mode). The engineered scope correctly stops short of Tier 3: there is no credit checker and no retry queue in the code.

All audit findings have been remediated and re-verified (Appendix B): the crashing legacy display module (F1), the LIVE-badge/mock-fallback misrepresentation (F2), scope-cap labeling of the mock log viewer and Q&A documents (F3), test tooling (F4), hardening (F5, F10, F11), and every documentation correction (F6–F9). The only outstanding action is operational and belongs to the project team: rotate the two default admin passwords before deployment (F9). The Tier 2 deliverable is complete, functional, and defense-ready.

# Appendix A — Verification Commands Used

.venv/bin/python -m pytest -q   # 22 passed (repeatable; 5 consecutive runs)

.venv/bin/python -m unittest discover -s tests   # Ran 22 tests — OK

QT_QPA_PLATFORM=offscreen .venv/bin/python <module import smoke>   # 17/17 OK

.venv/bin/python <behavioral suite B1-B8>   # all PASS

QT_QPA_PLATFORM=offscreen .venv/bin/python <headless station windows>   # audit-time 11/12; post-fix 15/15 PASS

sqlite3 data/kiosk.db 'PRAGMA table_info(tickets)' + migration applied to byte-copy   # idempotent, 19 rows preserved, sms_completed_enabled seeded

Environment note: Linux (Arch), Python 3.14, project virtualenv at .venv with PySide6. Post-remediation the tapnque package is installed editable into .venv and pytest 9.1.1 is available (F4 fix).

# Appendix B — Remediation Log (2026-09-09)

Every finding from Section 6 was corrected and re-verified immediately after the audit. Code changes were kept minimal and within the agreed Tier 2 scope; no Tier 3 capability was added.

| ID | Fix Applied | Files Changed | Verification |
| --- | --- | --- | --- |
| F1 | Replaced invalid setRowHeight(40) with verticalHeader().setDefaultSectionSize(40); legacy display launches. | src/tapnque/ui/live_display.py | Headless window build now PASS (was TypeError) |
| F2 | New amber badge state 'LIVE GATEWAY SELECTED — API KEY MISSING (dispatches are being simulated locally)' and a confirmation prompt when switching to LIVE without a saved key. | src/tapnque/ui/super_admin.py (_update_sms_ui, _toggle_sms_mode) | Both badge states verified headless; warning dialog exercised |
| F3a | Log viewer relabeled to its real scope: button 'VIEW MOCK SMS LOGS'; dialog title 'Mock SMS Simulation Log (This Session)'; subtitle states in-memory, most-recent-100, mock-only explicitly. Viewer kept mock-only (no persistence, no live-send listing) to stay under the Option B ceiling. | src/tapnque/ui/super_admin.py; src/tapnque/ui/components/dialogs.py | Headless label/title assertions PASS |
| F3b | Q&A sections in the completion report, implementation plan, and system manual now carry an explicit scope notice: provided as goodwill extras; formal defense-prep guide remains a Tier 3 (Option C) deliverable. | docs/SMS_TIER2_COMPLETION_REPORT.md; docs/SMS_TIER2_IMPLEMENTATION_PLAN.md; docs/TapNQue_Comprehensive_System_Guide_and_SMS_Manual.md | Documents reviewed; wording verified |
| F4 | pyproject.toml adds pythonpath=["src"]; tapnque installed editable into .venv; pytest installed. During remediation a latent timing race in the async tests was found and fixed (deterministic queue drain replaces fixed sleeps). New test added for the F10 toggle. | pyproject.toml; tests/test_sms.py; .venv (pip install -e . pytest) | pytest 22/22 ✕ 5 runs; unittest 22/22 — no PYTHONPATH needed |
| F5 | Dispatch queue now bounded (500 pending, drop-and-log on overflow) and the worker thread starts lazily on first dispatch instead of at module import. | src/tapnque/services/sms_service.py (_SMSQueueManager) | Lazy-start and Full-drop paths verified by targeted checks |
| F6 | Documentation corrected to Semaphore-primary: manual §4/§6, completion report, and implementation plan now state the payload is Semaphore-format and other providers need a small adapter. UI badge says 'Semaphore Cloud REST API'. | docs/*.md (three documents); src/tapnque/ui/super_admin.py (badge text) | Residual 'PhilSMS' scan → only the honest adapter note remains |
| F7 | .env.example now documents all five TAPNQUE_SMS_* variables; README gains a full SMS section and updated test instructions (pytest + editable install). | .env.example; README.md | Content verified |
| F8 | Launcher name corrected to run_admin.py everywhere (completion report, manual, plan); plan updated to shipped API names (format_sms_template, _SMSQueueManager, send_ticket_*_sms); test counts updated to 22; 'VIEW SMS LOGS' renamed; completed template text corrected; run_display.py corrected to run_monitor.py; manual .docx regenerated from source. | docs/SMS_TIER2_COMPLETION_REPORT.md; docs/SMS_TIER2_IMPLEMENTATION_PLAN.md; docs/TapNQue_Comprehensive_System_Guide_and_SMS_Manual.md(+.docx) | Residual-drift scan clean |
| F9 | Change-on-first-run security notices added to README and the manual's credential table (rotation command included). NOTE: live credential rotation is deliberately left to the team — rotating here would change logins without the team choosing new passwords. Run: python3 set_admin_password.py. | README.md; docs/TapNQue_Comprehensive_System_Guide_and_SMS_Manual.md | Notices in place; rotation pending (team action) |
| F10 | New per-event toggle: sms_completed_enabled setting (default ON, auto-seeded on existing databases), service-layer gate in send_ticket_completed_sms, and a COMPLETED SMS toggle button in Super Admin Settings. | src/tapnque/core/database.py; src/tapnque/services/sms_service.py; src/tapnque/ui/super_admin.py; tests/test_sms.py | Dedicated unit test + headless toggle checks PASS; migration re-verified on live-data copy |
| F11 | update_ticket_sms_status now logs a warning when the UPDATE matches no ticket row. | src/tapnque/core/database.py | Warning emission verified for unknown ticket number |