TapNQue Student Queue Management System

PhilSMS Gateway Migration — Implementation & Documentation Audit Report

Document ID: TNQ-AUD-MIG-2026-01

Audit Date: September 11, 2026 (11-09-2026)

Scope Baseline: TapNQue SMS Integration Project Quote — Option B (Tier 2 Pure Software Cloud SMS, PHP 5,000)

Audited Migration: Semaphore (api.semaphore.co) → PhilSMS (app.philsms.com, REST API v3)

Format: All-black text, Times New Roman 11pt (standard document specification)

# 1. Executive Summary

This report audits the migration of the TapNQue SMS notification subsystem from the Semaphore cloud gateway to the PhilSMS cloud gateway, performed for pricing reasons (PhilSMS offers ~30% lower per-SMS cost and no minimum top-up barrier). The audit covers: (a) the correctness of the migrated code against the official PhilSMS REST API v3 specification; (b) continued compliance with the Option B (Tier 2) feature ceiling defined in the signed project quote; and (c) the accuracy, completeness, and internal consistency of the documentation set in the docs/ directory.

Headline conclusions:

The gateway migration in code is materially correct and complete. The endpoint, authentication scheme, JSON payload, and Super Admin wording were all updated. The full test suite passes (22/22, 18 subtests) with gateway tests refactored to assert PhilSMS-specific behavior.

Tier 2 scope is preserved. No Tier 3 features (credit balance checker, DB-backed persistent delivery log, retry queue) were introduced. The mock simulation mode remains intact and is still session-only.

One substantive defect was carried into the migration: the HTTP response body is never parsed, so any HTTP-2xx response — including PhilSMS JSON error bodies — is recorded as 'sent' in the per-ticket database columns. Both new documents incorrectly claim the status is parsed.

The recipient number is dispatched in local 09XXXXXXXXX format while all official PhilSMS examples use the 63XXXXXXXXX format. This is an unverified live-dispatch risk that must be smoke-tested before production.

The two new migration documents (migration report, PhilSMS manual) contain factual errors against the actual code/schema (wrong column names, a non-existent GUI endpoint display, wrong template texts, 4-counter claims, fabricated version numbers), and the 09-09-2026 document set plus README remain Semaphore-referenced without superseded annotations.

# 2. Audit Scope and Method

Baseline documents and artifacts reviewed:

docs/06-09-2026_TapNQue_SMS_Integration_Project_Quote.docx (Option B feature ceiling)

docs/11-09-2026_SEMAPHORE_TO_PHILSMS_MIGRATION.md (the team's migration report)

docs/11-09-2026_TapNQue_Comprehensive_System_Guide_and_PhilSMS_Manual.md / .docx (new operations manual)

docs/09-09-2026_SMS_TIER2_IMPLEMENTATION_PLAN.md, .../SMS_TIER2_COMPLETION_REPORT.md, .../TapNQue_Comprehensive_System_Guide_and_SMS_Manual.md/.docx (pre-migration Semaphore-era documents, checked for stale claims)

docs/11-09-2026_FREE_SMS_ALTERNATIVES_RESEARCH.md/.docx (research report naming PhilSMS the top commercial alternative)

docs/09-09-2026_TapNQue_SMS_Tier2_Audit_Report.docx (prior F1–F11 audit, v1.1)

README.md, .env.example, pyproject.toml

Code artifacts reviewed:

src/tapnque/config.py — gateway URL and default sender name constants

src/tapnque/services/sms_service.py — send_via_gateway(), queue worker, triggers

src/tapnque/core/database.py — settings seeding, get_sms_settings(), schema

src/tapnque/ui/super_admin.py — gateway management UI and status badge wording

tests/test_sms.py — refactored PhilSMS gateway tests

Verification method: static code review against the official PhilSMS REST API v3 documentation (app.philsms.com/developers/documentation), full pytest execution, and cross-checking of every claim made in the new migration documents against the shipped code and database schema.

# 3. Code Migration Audit — Semaphore to PhilSMS

## 3.1 What Changed (Verified)

| Element | Before (Semaphore) | After (PhilSMS) | Verdict |
| --- | --- | --- | --- |
| Endpoint URL | api.semaphore.co/api/v4/messages | app.philsms.com/api/v3/sms/send | CORRECT — matches official v3 endpoint |
| Encoding | application/x-www-form-urlencoded | application/json (json.dumps) | CORRECT |
| Authentication | apikey field in form body | Authorization: Bearer <token> header | CORRECT — matches official spec |
| Recipient field | number | recipient | CORRECT |
| Sender field | sendername | sender_id | CORRECT |
| Message field | message | message | CORRECT |
| Extra field | (none) | "type": "plain" | CORRECT — required by PhilSMS |
| Default sender ID | "TapNQue" | "PhilSMS" | CORRECT — PhilSMS accounts ship with the pre-approved 'PhilSMS' sender ID; unregistered custom IDs are rejected (HTTP 403) |
| Headers | (form POST only) | Accept: application/json added | CORRECT — required header per spec |

The Super Admin console wording was consistently updated (group subtitle, 'PhilSMS API Token / Bearer Key' label, placeholder text, live badge 'LIVE GATEWAY ACTIVE (PhilSMS Cloud REST API Dispatches)', and the missing-token warning dialog). .env.example was updated with the new endpoint, token placeholder, and sender name. Unit tests test_send_via_gateway_success and test_send_via_gateway_http_error were refactored to assert the PhilSMS URL, Bearer header, and JSON body fields.

## 3.2 Test Verification

Full suite executed against the migrated code:

$ pytest -q

......................                       [100%]

22 passed, 18 subtests passed in 0.26s

Composition: 13 SMS service tests (sanitization, templates, mock dispatch, async worker end-to-end, per-trigger toggles, PhilSMS gateway request shape, PhilSMS HTTP-error handling), 6 database tests, 3 authentication tests. The deterministic queue-drain helper added in the previous remediation keeps the async tests race-free.

# 4. Findings Register

Findings are labeled M1–M10. Severity: HIGH = live delivery/correctness impact; MEDIUM = misleading configuration or documentation of behavior that does not exist; LOW = cosmetic/doc-consistency; INFO = advisory.

## M1 — HIGH: Response body never parsed; HTTP-2xx JSON errors recorded as 'sent'

Location: File: src/tapnque/services/sms_service.py, send_via_gateway().

On any successful HTTP response (2xx), the function returns (True, 'sent', body) without inspecting the JSON body. The official PhilSMS response contract is {"status": "success", ...} on success and {"status": "error", "message": ...} on failure. If PhilSMS ever returns an error body with a 200-series status code (the gateway family PhilSMS is built on is known to do this for some failure classes, e.g. insufficient balance on certain account states), the system records sms_*_status = 'sent' for a message that was never dispatched to the carrier.

Both new documents claim the opposite is implemented: the migration report §3.2 says the client 'Parses JSON response status and extracts delivery diagnostics', and the manual §4.1 repeats 'Parses JSON response status.' Neither claim is true.

Recommendation: Parse the body with json.loads, require payload.get('status') == 'success', and treat anything else as a failure with the body's message recorded into sms_last_error.

## M2 — MEDIUM: Recipient dispatched in 09-format; all official PhilSMS examples use 63-format

Location: Files: src/tapnque/services/sms_service.py (sanitizer + dispatch).

sanitize_ph_phone_number() normalizes to the local 09XXXXXXXXX form, and that value is sent verbatim as 'recipient'. Every example in the official PhilSMS v3 documentation shows international form without '+' (e.g. 639171234567). PhilSMS is a Philippines-only gateway and local form may well be accepted, but this is unverified: there is no test, note, or live confirmation either way. Given the migration's whole purpose is live delivery, a wrong recipient format silently breaks the single most important path.

Recommendation: Run a single live smoke test with one ₱0.40 message before defense/deployment; or convert to 63XXXXXXXXX at dispatch time (recipient = '63' + phone[1:]) to match the documented form exactly.

## M3 — MEDIUM: sms_gateway_url setting is dead; manual documents a GUI endpoint control that does not exist

Location: Files: src/tapnque/core/database.py, src/tapnque/services/sms_service.py, src/tapnque/ui/super_admin.py.

The settings table seeds sms_gateway_url (PhilSMS URL) and get_sms_settings() returns it, but the worker dispatches via send_via_gateway(phone, message, api_key, sender_name) — the stored URL is never passed; only the module constant (env-overridable) is used. The Super Admin console has no gateway-endpoint display or field at all.

The new manual §5.5 step 6 instructs the operator to 'Verify that the Gateway Endpoint displays https://app.philsms.com/api/v3/sms/send' — there is nothing on screen to verify. The migration report §3.3 also presents the DB setting as a functional change. The manual §8.2 lists sms_gateway_url as an operative setting.

Recommendation: Either wire settings['sms_gateway_url'] through the worker into send_via_gateway(gateway_url=...), or remove the setting and correct the manual/migration claims.

## M4 — MEDIUM: New manual §8.1 tickets-schema table does not match the actual schema

Location: File: docs/11-09-2026_TapNQue_Comprehensive_System_Guide_and_PhilSMS_Manual.md (and its .docx companion).

Documented column names sms_status_created / sms_status_called / sms_status_completed do not exist; the actual columns are sms_ticket_status / sms_called_status / sms_completed_status. Documented 'priority' is actually 'priority_type'. The table omits phone_formatted, recalled_at, wait_time, and prioritized_at, and states constraints that are not in the DDL (NOT NULL on name/student_id/purpose, PRIMARY KEY AUTOINCREMENT, DEFAULT CURRENT_TIMESTAMP). Anyone writing SQL against this manual gets errors on the first query.

Recommendation: Regenerate the table from PRAGMA table_info(tickets).

## M5 — LOW: Manual claims four counters; the system seeds and operates three

Location: File: 11-09-2026 PhilSMS manual, §§2.2, 2.4, 8.1 (counter_id '1 through 4').

database.py seeds exactly Counters 1–3 and the staff desk has no Counter 4 option. The 4-counter claims are carry-overs from the old manual and remain wrong.

Recommendation: Change all 'Counter 1 through 4' phrasing to 1 through 3, or seed a fourth counter.

## M6 — LOW: Manual's default template texts and mock console sample do not match the code

Location: File: 11-09-2026 PhilSMS manual, §4.2 and §6.

Trigger 1 is documented as 'Hello {name}! Ticket #{ticket} confirm... Watch the display monitor!' — the seeded template is 'Hello {name}! Ticket #{ticket} is confirmed. Line position: {position}. Purpose: {purpose}. - TapNQue'. Trigger 3 is documented as '...marked as completed...' vs the actual '...completed. Thank you for visiting TapNQue!'. The mock-mode console sample '[MOCK SMS] To: ... Msg: ...' does not match the actual '📱 [MOCK SMS SIMULATION] To: ... | Event: ... | Ticket: #' output format. Minor, but these are the strings a panelist compares during a defense.

Recommendation: Copy the exact strings from database.py default_settings and simulate_mock_sms().

## M7 — LOW: Version-number drift across the document set and the package

Migration report declares 'Version 2.1.0-PROD'; the new manual declares 'Version 2.2.0-PROD'; pyproject.toml still ships version = "2.0.0". Three different version identities in one release, none matching the package metadata.

Recommendation: Pick one version (recommend bumping pyproject to match the manual) and align all three.

## M8 — LOW: Pre-migration documents and README remain Semaphore-referenced without superseded notes

09-09-2026_SMS_TIER2_IMPLEMENTATION_PLAN.md still states 'Semaphore is the supported, tested provider' with the v4 endpoint in its sequence diagrams and settings table; 09-09-2026_SMS_TIER2_COMPLETION_REPORT.md describes a 'Semaphore-compatible HTTP POST payload'; 09-09-2026 Comprehensive Guide §§4–6 walk through Semaphore onboarding; the prior audit report (v1.1) conclusions cite Semaphore. README's architecture diagram labels the channel 'Semaphore / PhilSMS', and both the README documentation index and repository-structure tree omit the two new 11-09-2026 documents entirely.

Recommendation: These documents are dated historical records, which is acceptable — but each should carry a one-line superseded banner ('Gateway client migrated to PhilSMS on 11-09-2026 — see TNQ-MIG-SMS-2026-01'), and the README index/tree should list the migration report and PhilSMS manual.

## M9 — INFO: '100% backward and forward compatibility' claim is overstated

Migration report §5 states the suite passes 'with 100% backward and forward compatibility.' Unit-test compatibility is true, but live-mode behavior is not backward compatible: a stored Semaphore API key is rejected by PhilSMS (HTTP 401), and existing deployments must re-provision credentials and follow the §4 migration guide. The claim should be narrowed to 'code-path and database compatibility; live credentials are not portable.'

## M10 — INFO: No client-side sender-ID validation against PhilSMS rules

PhilSMS requires sender_id to be alphanumeric, max 11 characters, and (for anything other than the default 'PhilSMS') pre-registered with 2–3 days telco approval — unregistered IDs fail at send time with HTTP 403. TapNQue accepts any sender string in the GUI with no length/charset guard. The manual's troubleshooting table does document the 403 remediation ('set Sender ID back to PhilSMS'), which partially mitigates this. A maxlength=11 + alphanumeric validation on sms_sender_input would prevent the failure outright.

# 5. Tier 2 (Option B) Scope-Compliance Review

Option B's ten contracted features, re-verified after migration:

| # | Tier 2 Contract Item | Post-Migration Status |
| --- | --- | --- |
| 1 | Cloud SMS gateway client (pure software, no GSM hardware) | COMPLIANT — now PhilSMS v3 JSON/Bearer via urllib, zero new dependencies |
| 2 | Mock simulation mode for offline defenses | COMPLIANT — unchanged, session-capped at 100 in-memory entries |
| 3 | PH mobile sanitization (09/63/+63/9 formats) | COMPLIANT — unchanged; see M2 for recipient-format risk at the API boundary |
| 4 | Trigger: ticket created (kiosk) | COMPLIANT — unchanged |
| 5 | Trigger: ticket called / recalled (staff desk) | COMPLIANT — unchanged |
| 6 | Trigger: ticket completed (optional, toggleable) | COMPLIANT — sms_completed_enabled gate intact |
| 7 | Editable message templates with {name}/{ticket}/{position}/{purpose}/{counter} | COMPLIANT — unchanged |
| 8 | Super Admin SMS console (live/mock toggle, key, sender, test dispatch) | COMPLIANT — wording updated to PhilSMS; amber key-missing badge and confirm-dialog guard intact |
| 9 | Per-ticket SMS status columns + last-error capture | COMPLIANT — unchanged; accuracy caveat is M1 |
| 10 | Non-blocking async dispatch daemon | COMPLIANT — bounded 500-pending queue, lazy worker start, drop-and-log on overflow |

Tier 3 exclusion check (must remain absent at Tier 2 pricing):

Credit balance checker (GET /api/v3/balance) — NOT implemented. Correct.

DB-backed persistent delivery-log table — NOT implemented (mock log remains memory-only, session-scoped). Correct.

Automatic retry queue for failed dispatches — NOT implemented (failures are recorded in sms_last_error, once). Correct.

Formal oral-defense Q&A guide — the goodwill Q&A material in the docs still carries its scope notice from the prior remediation. Correct.

Verdict: the migration changed only the transport layer of an existing Tier 2 feature and introduced no Tier 3 capability. Scope compliance is maintained; no billing boundary was crossed in either direction.

# 6. Assessment of the 11-09-2026 Documentation

## 6.1 SEMAPHORE_TO_PHILSMS_MIGRATION.md (TNQ-MIG-SMS-2026-01)

Strengths: accurate API comparison table (endpoint, encoding, auth, field names); correct file-by-file change inventory for config.py, super_admin.py, .env.example, and tests; a practical operator migration guide.

Defects: §3.2 falsely claims response-body status parsing (M1); §3.3 presents the sms_gateway_url DB seed as functional when the dispatch path ignores it (M3); §5 overstates backward compatibility for live credentials (M9); header version 2.1.0-PROD unmatched in package metadata (M7).

## 6.2 Comprehensive System Guide & PhilSMS Manual (TNQ-DOC-MAN-2026-03-PHILSMS)

Strengths: complete PhilSMS onboarding walkthrough (registration, token generation, sender-ID provisioning with document requirements, GCash/Maya top-up); a sound HTTP-error troubleshooting table (401/403/422/402/timeout) that correctly steers operators back to the default 'PhilSMS' sender ID on 403; correct acknowledgment of the mock-mode failsafe fallback.

Defects: §5.5 step 6 references a non-existent GUI gateway-endpoint display (M3); §8.1 schema table names and constraints do not match the real DDL (M4); §§2.2/2.4/8.1 four-counter claims (M5); §4.2 template texts and §6 mock console sample diverge from the code (M6); §4.1 repeats the false response-parsing claim (M1); header version 2.2.0-PROD (M7).

## 6.3 Cross-cutting

The 09-09-2026 Semaphore-era set (implementation plan, completion report, original manual, prior F1–F11 audit report) is not wrong as history, but nothing flags it as superseded; a new reader following the implementation plan would provision the wrong gateway. README's diagram, index, and tree are partially stale (M8).

# 7. Relationship to the Prior Audit (09-09-2026, v1.1)

The earlier audit's eleven findings (F1–F11) and their remediation log remain valid for the Semaphore-era build. This audit re-verified that none of the remediation regressed under migration: the legacy LiveDisplay fix is intact, the bounded queue and lazy worker are intact, the Completed-SMS toggle and its regression test pass, the amber key-missing badge and no-key confirm dialog are intact (with PhilSMS wording), and the 22-test suite is stable. The prior report's provider-specific conclusions (Semaphore as supported provider) are superseded by this report.

# 8. Prioritized Remediation Plan

| Priority | Action | Addresses | Effort |
| --- | --- | --- | --- |
| P0 (before live use) | Live smoke test: one funded PhilSMS dispatch to a real handset; confirm 09-format acceptance or switch recipient to 63-format | M2 | Minutes (one ₱0.40 credit) |
| P0 | Parse JSON response status in send_via_gateway(); record error bodies into sms_last_error | M1 | ~15 lines |
| P1 (this week) | Either wire sms_gateway_url through the worker or delete the setting; fix manual §5.5 step 6 and migration §3.3 accordingly | M3 | ~10 lines + doc edits |
| P1 | Correct manual §8.1 schema table from PRAGMA table_info; fix template texts, mock sample, and 4-counter claims | M4, M5, M6 | Doc edits |
| P2 (this week) | Add superseded banners to the four 09-09-2026 documents and prior audit; update README diagram/index/tree; align version numbers | M7, M8, M9 | Doc edits |
| P3 (optional) | Add 11-char alphanumeric sender-ID validation to the Super Admin sender field | M10 | ~5 lines |

# 9. Conclusion

The Semaphore-to-PhilSMS migration is a well-executed transport swap: the request contract matches the official PhilSMS v3 specification on every field, the GUI and configuration surfaces were updated coherently, the test suite was refactored rather than merely re-badged, and the Tier 2 scope ceiling is fully respected. It should not be operated live, however, until two items are closed: the response-body parsing gap (M1), which can record failed messages as sent, and the recipient-format smoke test (M2), which is the single point where 'everything passes in CI' can still mean 'nothing arrives on the handset.' The documentation is genuinely useful — the onboarding and troubleshooting material is above the standard of the Semaphore-era set — but it currently certifies behavior the code does not have, and the schema reference section must be regenerated from the actual DDL. With the P0/P1 items resolved, the integration can be signed off as complete within Tier 2.

— End of Report —

APPENDIX A — Remediation Log (11-09-2026, same day as audit)

All ten findings were corrected and re-verified on the day of the audit. The full test suite grew from 22 to 24 tests (new: JSON error-body rejection test, recipient-format conversion test) and passes on both runners (pytest: 24 passed, 18 subtests; unittest: Ran 24 tests — OK). All touched sources compile cleanly.

| Finding | Fix Applied | Files Changed | Verification |
| --- | --- | --- | --- |
| M1 | send_via_gateway() now parses the JSON body; a dispatch counts as sent only when status == 'success' (or no status field). Error bodies are recorded as failed with the gateway message. | src/tapnque/services/sms_service.py | New unit test: 200 + {"status":"error"} → failed, message captured. End-to-end DB check: sms_ticket_status=failed, sms_last_error='Insufficient SMS balance.' |
| M2 | New to_gateway_recipient() converts 09XXXXXXXXX → 639XXXXXXXXX at the gateway boundary; local storage and UI keep 09-format. | src/tapnque/services/sms_service.py, tests/test_sms.py | Payload assertion updated to 639171234567; conversion unit test passes; end-to-end request inspection confirms 63-format wire value. |
| M3 | Worker passes the stored sms_gateway_url into send_via_gateway(gateway_url=...); setting is now live. Manual §5.5 step 6 and migration §3.3 corrected. | src/tapnque/services/sms_service.py, docs (manual, migration report) | End-to-end check with a custom settings URL: outbound request used the configured endpoint. |
| M4 | Manual §9.1 schema table rewritten from PRAGMA table_info(tickets): correct column names (priority_type, sms_ticket_status, sms_called_status, sms_completed_status), all timestamp/stat columns, accurate defaults; status-value legend added. Phase-4 SQL sample fixed. | docs/11-09-2026_TapNQue_Comprehensive_System_Guide_and_PhilSMS_Manual.md (+ regenerated .docx) | Column names match database.py DDL; stale-pattern grep returns clean. |
| M5 | All 'Counter 4' / '1 through 4' claims corrected to 3 counters. | docs/11-09-2026 PhilSMS manual (.md/.docx) | grep for 'Counter 4' and 'through 4' in the manual: clean. |
| M6 | §4.2 trigger texts replaced with the exact seeded templates; walkthrough console samples use the real message strings; §7 mock sample corrected to the actual '📱 [MOCK SMS SIMULATION] ... Ticket: #' format. | docs/11-09-2026 PhilSMS manual (.md/.docx) | Strings diffed against database.py default_settings and simulate_mock_sms(); stale-pattern grep clean. |
| M7 | pyproject.toml bumped to 2.2.0; migration report header aligned to 2.2.0-PROD (matching the manual); User-Agent updated to TapNQue-Kiosk/2.2. | pyproject.toml, src/tapnque/services/sms_service.py, migration report | All three artifacts now report one version identity. |
| M8 | Superseded banners added to the three 09-09-2026 markdown documents and both Semaphore-era .docx companions (old manual + prior F1–F11 audit report); outcome note added to the alternatives-research report (.md/.docx); README diagram relabeled to PhilSMS; README docs index and repo tree now list the migration report, PhilSMS manual, and this audit report. | 3 legacy .md, 3 .docx, README.md | Banners verified at top of each document; docx files re-opened cleanly via python-docx. |
| M9 | Migration report §5 claim narrowed to code-path and database compatibility, with an explicit note that live credentials are not portable (Semaphore keys are rejected with HTTP 401). | docs/11-09-2026_SEMAPHORE_TO_PHILSMS_MIGRATION.md | Section re-read after edit; claim now scoped. |
| M10 | Save-time sender-ID validation added to the Super Admin console: alphanumeric-only (the QLineEdit already enforced maxLength=11); invalid entries are rejected with an explanatory dialog; empty input defaults to 'PhilSMS'. | src/tapnque/ui/super_admin.py | Headless offscreen verification: 'My Sender!' rejected with warning and not saved; 'TapNQue' saved successfully. |

Post-remediation status: all P0–P3 actions from Section 8 are complete except the live one-message smoke test (P0 first row), which requires a funded PhilSMS account and a real handset and remains an operational (non-code) step.

— End of Addendum —